SODA Build Manifest

A product of Equalpoint, Inc.  .  Everything being built, with a status on each

The readable companion to the tracker. Everything in the SODA build, grouped by layer, with a status on each item so you can see at a glance what is settled, what is specified, and what is still ahead.

Where it stands.  Of 105 items: 7 locked, 74 specified, 5 built, 4 prototyped, 5 drafted, 5 reserved, and 5 pending. The design is essentially complete for the attendee flow, the home area, the event layer, the states, the access and host layers, and the supporting work. What remains is the motion layer, the master flow map, persistent accounts, and the app build itself.

Status key: Locked, settled. Specified, spec and prompt ready. Built, the artifact exists. Prototyped, a working simulation. Drafted, a draft for review. Reserved or Parked, intentionally later. Pending, still to do.

## Design Foundation

- Color system  LOCKED  green for action, deep green warm surfaces, near-black canvas, amber timers, purple nudges, red errors.

- Typography  LOCKED  condensed display, DM Sans for UI, DM Mono for metadata.

- Layout rules  LOCKED  dark mode only, 8-point grid, 44px touch targets, one dominant element.

- Brand voice and signature line  LOCKED  the signature line and the no-em-dash rule.

- Motion layer  PENDING  the 100, 300, and 700ms motion system, deliberately last.

## Naming and Ownership

- Names  LOCKED  SODA the consumer product, Relational OS the engine, Equalpoint the owner.

- The three acts  LOCKED  the Drop, the Chance, the Nudge.

- Ownership model  LOCKED  host owns its event data, Equalpoint owns the platform, brand-agnostic.

## Attendee Screens (16 specified, with prompts)

- Entry QR, Welcome, Sign-In  SPECIFIED  the way in.

- Photo and the three chip steps  SPECIFIED  Role, Offer, Need, the ninety-second profile.

- Room View  SPECIFIED  the home base of the night.

- The Drop, the Chance, the Nudge  SPECIFIED  the three acts.

- Returning Recognition and the Comment  SPECIFIED  the welcome-back and the in-room reaction.

- Survey, Send-Off, Lifecycle Message, Recap Email  SPECIFIED  the close and the follow-through.

## Host Experience

- Admin Panel  SPECIFIED  event creation, branding, prompts, chips, check-in, lifecycle, matches, survey, export.

- Command Center  SPECIFIED  stat bar, activity feed, room view, the three act controls, intelligence, survey monitor, broadcast.

- Three-level access model  SPECIFIED  Operator the master key, Host Owner, and Collaborator. The Operator level is written in now, its console later.

- Operator master key  SPECIFIED  cross-event reach to support and oversee any event, tightly held and logged when used.

- Host login and sessions  SPECIFIED  email and code, never dropped mid-event, with the Operator as the recovery fallback.

- Account creation  SPECIFIED  the Operator creates host accounts directly for the pilot.

- Collaborator management  SPECIFIED  an Owner adds helpers to an event from the Admin.

- Collaborator welcome  SPECIFIED  an event-specific warm welcome for a new collaborator, naming the event and their role.

- Collaborator tutorial  SPECIFIED  a few skippable, revisitable cards scoped to what the role can actually do.

- Host welcome-back  SPECIFIED  greets a returning Owner or Collaborator and routes them, into a live Command Center if one is running.

- Operator console  RESERVED  the cross-event oversight view, a later build with its place reserved now.

- Invite flow  RESERVED  invite links for hosts and collaborators, later as outside hosts arrive.

## Home and Profile Area

- Home Shell  SPECIFIED  the profile header and three tabs.

- Overview Tab  SPECIFIED  greeting, recent events, synced people, survey insight.

- Events Tab  SPECIFIED  the history, with location.

- Contacts Tab, the rolodex  SPECIFIED  dismissible overview plus the searchable list, the dominant element.

- Follow-Up Nudge  SPECIFIED  the timed contact nudge driven by warmth.

- Profile detail and edit  PROTOTYPED  working in the simulation, formal spec still to write.

## Event Layer

- Event container  SPECIFIED  required name and host name, optional logo, brand-agnostic.

- Lifecycle  SPECIFIED  Draft, Live, Closed.

- Per-event QR  SPECIFIED  a unique code per event.

- Event Mode, Simple and Full  SPECIFIED  a preset over the act toggles, the full experience or just entry, a quick profile, and the survey. Chips kept in Simple.

## States

- Empty states  SPECIFIED  seventeen across both flows, four with prompts.

- Loading states  SPECIFIED  nine.

- Error states  SPECIFIED  five.

## Auth, Sessions, and Failures

- Session rules  SPECIFIED  stay signed in, never expire mid-event, re-auth on expiry.

- Identity and de-duplication  SPECIFIED  email as the identity key, with a merge path.

- Coming-back cases  SPECIFIED  during an event and between events.

- Onboarding failure pass  SPECIFIED  sign-in, QR, profile, PWA, interruptions, expectations.

- New states  SPECIFIED  code-not-arriving help, welcome-back re-auth, install prompt, camera-permission help, sign-out and kiosk.

## Component Inventory

- Inventory, 78 entries  BUILT  attendee, home, command, admin, and states, in Markdown plus static and mobile HTML.

- Auth, host, and onboarding folded in  BUILT  the inventory now carries the access, host access, and onboarding components, 92 entries across seven categories.

## Flow Maps

- Attendee flow map  BUILT  HTML and Markdown.

- Host flow map  BUILT  HTML and Markdown.

- Profile and home flow map  BUILT  HTML.

- Master flow map  PENDING  every screen, event night and home and recovery, in one picture.

## Prototypes

- Profile simulation  PROTOTYPED  a working clickthrough with the warmth-decay nudge timing.

- Simple Mode sketch  PROTOTYPED  an interactive Full-versus-Simple toggle showing which screens stay lit.

- Host and access simulation  PROTOTYPED  an interactive walk through the host and access flows with a role switch across Operator, Owner, and Collaborator.

## Technical Architecture

- Stack  SPECIFIED  Next.js and Supabase, per-event scoping, row-level security.

- Warmth decay engine  SPECIFIED  the e to the negative zero point zero one times days curve.

- AI approval gate  SPECIFIED  two-call, no auto-send.

- Discard signal logging  SPECIFIED  dismissed nudges logged as feedback, closing the prior gap.

- Private nudge boundary  SPECIFIED  recipient-only, never shared.

- Survey personalization  SPECIFIED  the survey tunes the overview and the nudge order.

- Persistent accounts  PENDING  email-keyed accounts and session tokens, required by the home area.

## Legal and Trust

- Privacy policy  DRAFTED  plain-language draft, needs counsel review.

- Consent and Sign-In addendum  DRAFTED  the standard light pattern, one line.

## Decks

- Investor deck  DRAFTED  a fourteen-slide narrative that raises into Equalpoint.

- Pilot and partner deck  DRAFTED  nine slides for hosts and funders.

- Product walkthrough  DRAFTED  ten slides for internal alignment.

## Reserved for Soon

- Scan-to-add  RESERVED  a home already designed into the Contacts header.

- Share slide-up  RESERVED  reserved on the contact action.

- Location history  RESERVED  reserved on the met-at line, auto-draft style.

## App Build

- Vertical slice  PENDING  scan to room view, the first working path.

- PWA pilot  PENDING  ship as a web app for the first event, no app store.

A name tag knows you showed up. SODA knows who you became to the room.