SODA

Event Report

Coffee Connect · June 17, 2026

Partner-facing summary of SODA's first live run

A product of Equalpoint, Inc.

Cleveland, Ohio  ·  2026

# SODA Event Report: Coffee Connect

Date.  June 17, 2026

Host.  Futureland

Where.  Coffee Connect, Cleveland

Attendees.  19

Status.  Soft pilot complete, engine validated with real people (acts not fired live).

(Full engineering detail lives in the companion pilot report.)

## TL;DR

SODA's first live run, and the matching engine proved itself: 145 matches computed live, 62 mutual, a clear top connector, and a "Most Wanted" gap analysis the host found genuinely useful. The room works. The pilot surfaced a confusing sign-in and chips too generic to match well, both since addressed.

## What worked (validated with real people)

- Check-in via QR and room entry.

- Live presence and attendee list, 19 people captured in real time.

- Offers and Needs chips in the room.

- The Intel and matching engine, the standout: 145 matches, 62 mutual, top connector Lorena Medina (18 matches), average overlap computed, and a "Most Wanted" gap analysis that flagged the room’s real unmet needs: Looking for Work (5 need, 0 offer) and Funding (4 need, 0 offer). That is intelligence no name tag could produce, from a 19-person room.

- CSV export, nudges (mechanically), survey, room controls (Announce, Ops, Admin), End the Night. Acts confirmed functional (just not fired live).

# What broke, what we learned

### 1. Sign-in double-email loop (P1)

New users got two emails, a confirmation and the code, and the confirmation link restarted onboarding, which read as "start over." Root cause: Supabase "Confirm email" was on alongside the sign-in-code flow.

### 2. Chips too vague to match well (P1)

14 of 19 offered "Collaboration"; 10 of 19 needed "Introductions." When the most common chips are the most generic, the match list is long but low-signal. (The Most Wanted section worked because those chips were specific.)

### 3. No room snapshot at close (P2)

"End the Night" made the analytics vanish (CSV only), the host lost the visual summary at the exact moment they most want it.

### 4. Nudge quality is downstream of chip quality (P2)

Vague chips produce vague nudges; the mechanism is sound, the input was the problem.

# What we shipped in response

- Specific chips, "category] in context]" (e.g. "Mentorship in design"). Chips became {category, context}; matching still keys on category (the proven engine unchanged), and context enriches the room, the nudges, the drafts, and the CSV. (shipped 2026-06-19)

- Closed-event Recap, a frozen post-night summary (Intel, Most Wanted, top matches, and a feed-history timeline), reachable from the Manage "Recap" tab and the Analytics page. (shipped 2026-06-19)

- Sign-in double-email, diagnosed to a Supabase dashboard toggle (turn off "Confirm email"; the OTP code is the confirmation). (your dashboard action, pending)

- Clerk for the front door, proposed, then deferred: it would rewrite roughly 40 security rules for a UX concern; revisit only as its own initiative.

- House rule set: no em dashes in copy or code.

# The takeaway

The engine is real, actionable, room-level intelligence on the very first live run. The fixes weren't architecture changes; they were a config correction, a data-model improvement (specific chips), and a post-event surface (the recap).

A name tag knows you showed up. SODA knows who you became to the room. Coffee Connect proved the room.