SODA

Event Report

Latinos N Tech · June 24, 2026

Partner-facing summary, working draft pending final metrics

A product of Equalpoint, Inc.

Cleveland, Ohio  ·  2026

# SODA Event Report: Latinos N Tech

Date.  June 24, 2026

Host.  Latinos N Tech

Attendees.  25

Status.  Live event complete.

(Full engineering detail lives in the companion pilot report.)

Working draft. Core metrics are in (2026-07-15). Matches and top-connector detail remain the fixes we shipped, but not the metrics: they live in production Admin to Recap and the CSV exports for this event, which are not accessible from here. Everything marked as needing entry below is yours to fill, or send the exports and this will be completed. One item to confirm is flagged below.

## TL;DR

Latinos N Tech was a 25-person live run. It surfaced three issues, a front-door and onboarding trap (people got stuck after sign-in, before their card existed), stuck pop-ups on scroll (the note send and receive overlays), and missing emails in the attendee export. The trap's "no way out" and the pop-up and email fixes all shipped to production this week; the entry flow itself is the headline learning, now feeding the UI overhaul.

# What broke, what we learned

### 1. Front-door and onboarding trap, the worst issue of the night, roughly 20 to 50 people (confirmed)

After signing in, guests landed on a screen offering "enter a code" or "your card," but the card didn’t exist yet. Tapping into the card path dropped them on the account page with no clear way out, so they had to back all the way out and restart. Some got in fine; some got trapped, largely because the card step sat too close to the entry point. Part user error, but fundamentally a UX and flow problem.

Fixed and shipped (the "no way out" part): a Cancel escape in the card builder; a labelled "Home" on every signed-in screen (including the account page, so it’s no longer a dead end); and the room landing on the hub instead of an error. (2026-06-26)

Still a learning (the flow itself): the entry to card hand-off is too tight and confusing before a card exists. This is the number one driver of the upcoming SODA Attendee UI Overhaul, separate "join an event" from "build your card" so a guest can’t fall into the card flow by accident.

### 2. Stuck pop-ups on scroll, note send and receive

With the room scrolled, the "leave a note" and notes overlays opened below the fold, so guests had to scroll to find them (or thought nothing happened). Root cause (found this week): the screen’s entry animation left an invisible transform that trapped pop-ups inside the tall room instead of pinning them to the screen.

Fixed and shipped: the animations now end cleanly, so every in-room pop-up, note send and receive included, centers on screen no matter how far you’ve scrolled. (2026-06-26)

### 3. Attendee emails missing from the CSV export

When you downloaded the attendee list, there were no email addresses. Root cause: emails live in the sign-in and auth layer, not on the attendance row, and the export didn’t pull them in.

Fixed and shipped: an Email column on the attendees export (walk-ins added by hand come out blank). (2026-06-26) Note: this makes attendee emails visible to the host, confirm your sign-in consent covers "your email may be shared with the host."

# What worked

Needs your read: did check-in, the room and presence, the matching, and the survey hold up? Anything guests reacted well to?

# Metrics

(from Admin to Recap; drop answers were 0, no Drop fired)

| Metric | Value |
| --- | --- |
| Attendees | 25 |
| Matches / mutual | Needs entry |
| Top connector | Needs entry |
| Connections made | 1 |
| Survey responses | 5 |
| Room open to close (duration) | Needs entry |

# Still open, next

### Headline takeaway: the UI overhaul

The entry to card trap is the clearest signal that the onboarding flow needs rework; it’s now the lead item in the Entry and onboarding phase of the SODA Attendee UI Overhaul (separate "join an event" from "build your card").

Needs entry: any other issues, guest feedback, or host requests from the night?

To finish this report, send the six metrics above (or the event’s CSV exports) plus the location and a "what worked" read. It will be filled in and matched to the Coffee Connect format.