SODA

Impact Report — First Four Live Runs

June 17 – July 13, 2026 · Consolidated from four partner-facing event reports

A product of Equalpoint, Inc. · Cleveland, Ohio · 2026

# TL;DR

- 106 people checked in across 4 live events in 27 days (June 17 – July 13).

- 34 confirmed connections made across the 3 events where acts fired live (Coffee Connect was a soft pilot — the matching engine ran and validated, but connections were not fired live).

- The matching engine proved itself on night one: 145 matches computed, 62 mutual, in a 19-person room — plus a "Most Wanted" gap analysis flagging unmet needs a name tag never could.

- Every event surfaced real UX friction, and every fix shipped fast — same day to six days, never longer.

- Two shipped features (the 48-hour reconnect window, the card redesign) and one active initiative (account-less entry) trace directly back to specific nights.

- Live in production today at grabsoda.app.

Note on the headline number: this event previously carried a shorthand of "102 users engaged across 4 events." The four event reports total 106 people checked in. Using 106 going forward as the reports-based figure — worth a quick confirm on whether 102 was tracking something slightly different (e.g. unique individuals net of repeat attendees).

# The Four Events

| Event | Date | Host | Attendees | Connections Made | Survey Responses |
| --- | --- | --- | --- | --- | --- |
| 1. Coffee Connect | Jun 17 | Futureland | 19 | Not fired live (soft pilot) | Not recorded |
| 2. Latinos N Tech | Jun 24 | Latinos N Tech | 25 | 1 | 5 |
| 3. Chase: Windows of Opportunity | Jul 9 | Chase Bank + Futureland | 14 | 9 | 6 |
| 4. Creative Meetups: Power of Proximity | Jul 13 | Futureland + S&P Labs | 48 | 24 | 10 |
| Total |  |  | 106 | 34+ | 21+ |

The Latinos N Tech report is a working draft — matches/mutual, top connector, and room duration still need entry from the CSV export. Numbers above reflect what was confirmed as of this report.

# What the Matching Engine Proved

## Coffee Connect (Jun 17) — first live run

145 matches computed live, 62 mutual, in a room of 19. Top connector: Lorena Medina, with 18 matches. The "Most Wanted" gap analysis surfaced the room's real unmet needs — Looking for Work (5 need, 0 offer) and Funding (4 need, 0 offer) — intelligence a name tag could never produce.

## Chase: Windows of Opportunity (Jul 9)

9 connections from 14 people is the highest per-person connection rate of any run so far — achieved despite a three-QR-code door and survey fatigue from being the third survey guests faced that day.

## Creative Meetups: Power of Proximity (Jul 13)

24 connections from 48 people, SODA's largest room yet. The core — check-in, live room, cards, matching, connections, survey — held under real load all night.

# Issues Found → Fixed

## Coffee Connect (Jun 17)

- Sign-in double-email loop (P1): root cause is a Supabase "Confirm email" toggle — fix identified, pending your dashboard action.

- Chips too generic to match well (P1): shipped specific {category, context} chips + a Closed-event Recap surface. Shipped Jun 19 (2 days).

- No room snapshot after "End the Night": addressed by the same Recap surface.

## Latinos N Tech (Jun 24)

- Front-door/onboarding trap — the worst issue of the night, an estimated 20–50 people affected: guests got stuck on the account page with no way out. Fixed with a Cancel escape and a Home button on every signed-in screen. Shipped Jun 26 (2 days). The underlying flow problem is now the lead item in the SODA Attendee UI Overhaul.

- Stuck pop-ups on scroll (note send/receive): root cause was a leftover transform from the entry animation. Fixed Jun 26.

- Missing emails in the attendee export: added an Email column. Fixed Jun 26.

## Chase: Windows of Opportunity (Jul 9)

- Door friction — three QR codes plus a separate Eventbrite check-in: operational fix is one QR at the door for SODA going forward, with Eventbrite handled by staff.

- Slow sign-up, older guests giving up fastest: phone-number sign-up (text code autofill) shipped live Jul 15 (6 days) as the default door.

- One guest blocked by a Cloudflare challenge: bot protection retuned to adaptive mode; door guidance now points to the phone's native camera, not third-party scanner apps.

- Survey fatigue (SODA was the third survey of the day): survey is now host-editable, one short survey per co-hosted night, deliverable via the 48-hour recap link instead of live in-room.

## Creative Meetups: Power of Proximity (Jul 13)

Ten field notes from the largest room yet — none were core failures, all were friction, and all ten were fixed and deployed within 24 hours: pop-ups locked to the viewport app-wide, panels now close four different ways with a failsafe, toast notifications queue instead of stacking, the host ops console auto-refreshes every 25 seconds, the card builder coaches shorter chip text, survey responses are now identified to hosts with guest disclosure, late arrivals get a catch-up banner, a proper Help/Account menu shipped, and a 48-hour "people from the night" reconnect window (consent-first) now follows every event.

# Since These Events: What Shipped as a Result

The two weeks following these runs turned the feedback into the largest product push so far, all live today at grabsoda.app:

- Card redesign — tap a card and offers/needs swing up in front of it, no more flip

- Celebration moments + Moment Creator — hosts fire a celebration to every phone in the room from Admin

- Phone sign-up — a text code that autofills, no more email hunting at the door

- A performance pass sizing rooms for 150–200 guests

- Account-less "showcase rooms" — a full event with zero attendee data, built for schools and demos

- 48-hour reconnect window with consent-first reach-outs

# Open Gaps

- Latinos N Tech metrics (matches/mutual, top connector, room duration) still need entry from the CSV export.

- Entry still requires an account at the door; the account-less "optimistic entry" flow for general events is designed and pending a decision.

- The reconnect window is 48 hours flat — no reminder email yet for people who miss it.

- This is a web app live at grabsoda.app. Worth confirming how that maps to the roadmap's "SODA on iOS by Sept 14" goal — native app, mobile-web wrapper, or something else.

# What This Means for Sept 14

The engine works, and it works better under load — the highest per-person connection rate came from the smallest, most friction-heavy room (Chase), and the largest room (Creative Meetups, 48 people) held its core all night. The fix-turnaround pattern across all four nights — same day to six days, never longer — is itself a strong operational story once the advisor/funder track restarts. The open item that matters most before Sept 14 is confirming what "SODA on iOS" actually means against a product that is currently live and iterating fast as a web app.

Prepared from the SODA build team's partner-facing event reports, Futureland and Equalpoint · grabsoda.app